Strategic Roadmap for a FAIR-Compliant Federated Home-Cage Monitoring Repository Infrastructure

# Executive Summary

This roadmap presents a framework for building a federated repository for Home-Cage Monitoring (HCM) and behavioral data. The proposed infrastructure shifts from isolated institutional silos to a distributed network where each site retains sovereignty over its datasets while making them discoverable and reusable. By enabling global discovery and controlled access through common standards, the system will accelerate behavioral science, reduce redundant animal use, and promote reproducibility in line with the 3Rs (Replacement, Reduction, Refinement).

The document addresses three audiences at once. For decision-makers and funders, it explains the strategic value of federation and outlines an actionable plan. For end-users, it demonstrates how the repository will simplify data discovery, access, and reuse. For developers, it specifies functional building blocks, their interdependencies, and the technical options that can support them.

Rather than a static blueprint, this roadmap is a living working document. It consolidates lessons from prototypes developed within the TEATIME network, the Fair3R platform, and other initiatives. It defines which functions are essential for a Minimum Viable Product (MVP), which are extensions for later development, and which are recommended practices to raise standards. At the end of the document, technical options and platform analyses are compiled in tables for technical readers.

# Context and Purpose

The field of HCM has reached a critical juncture. Modern systems record terabytes of continuous data on animal activity, physiology, and environment, yet these datasets are fragmented across laboratories, locked in proprietary formats, and described with inconsistent terminology. This fragmentation prevents replication, slows discovery, and forces unnecessary duplication of experiments.

A federated repository addresses this by making datasets findable and accessible without requiring centralization. Each institution runs a local node that validates and manages its data, while a global portal indexes metadata and enables federated queries. Researchers discover relevant datasets through a unified interface, while institutions retain control of sensitive data and access policies.

The roadmap therefore serves three purposes. First, it sets a shared strategic vision for TEATIME alumni and allied initiatives, ensuring that efforts converge on a common infrastructure rather than diverging into incompatible prototypes. Second, it provides an implementation pathway, with phased development from MVP to long-term sustainability. Third, it defines functional categories and their technical options, creating a foundation for developers while keeping the system intelligible for end-users and decision-makers.

# User Experience and Benefits

From the perspective of a researcher, the repository is not a complex federation of nodes and standards but a single coherent tool. Its technical sophistication remains invisible. What matters is that discovering, evaluating, accessing, and contributing datasets becomes straightforward.

Imagine a postdoctoral researcher studying circadian disruption in mouse models of Alzheimer’s disease. Instead of searching scattered publications and emailing colleagues, she opens the repository portal and enters her query. Within seconds, results appear from laboratories across Europe. Some datasets are fully open, others restricted, but all are described with clear metadata and indicators of completeness.

She sees that one dataset from a Danish lab includes species, strain, sex, age, housing, and environmental conditions and all mandatory metadata. It also has recommended enrichments such as recording schedules and environmental logs. Another dataset from Germany shows only partial metadata, flagged in yellow, but still useful as exploratory data. This transparency allows her to judge quality before committing effort.

When she clicks on a dataset, she can preview activity plots, sample videos, and summary statistics without downloading gigabytes of raw files. She notices a strong circadian rhythm shift that resembles her own data. With one click, she submits a standardized access request routed automatically to the data owner, including her intended use and ethical approvals.

Later, when she publishes her study, she uploads her own dataset. The system guides her step by step: first entering mandatory metadata, then progressively inviting her to add recommended and optional details. Since her recordings came from a recognized HCM system, most technical fields are filled automatically by a plugin that reads device logs. Her dataset is accepted even with minimal metadata, but she enriches it later when time allows.

For her, the repository simplifies science. She saves time discovering data, avoids redundant experiments, receives proper recognition for her contributions, and joins a collaborative network without losing control of her own resources.

For developers, the same user journey demonstrates why complexity at the technical layer is necessary: metadata validation ensures comparability, semantic search bridges terminology, plugins handle device-specific formats, and federation preserves institutional autonomy. For funders, it illustrates how investment translates into visible benefits: faster science, reduced animal use, and better returns on public funding.

# Core Design Principles

The repository is not simply a collection of functions but a system guided by principles that ensure long-term sustainability, trust, and usability. These principles anchor every development decision and provide a common framework for both technical and governance choices.

- FAIR-by-Design
The FAIR principles (Findable, Accessible, Interoperable, Reusable) are embedded from the start. Persistent identifiers, machine-actionable metadata, and open exchange protocols guarantee that data is not only stored but remains discoverable and reusable across time and institutions.

- Federation over Centralization
Data remains under institutional control. Only metadata, access policies, and queries are shared, minimizing legal and ethical risks and avoiding the vulnerabilities of single centralized repositories.

- Modular Architecture
The system is built as interchangeable components with clear boundaries. Institutions can adopt, upgrade, or replace modules—such as storage, authentication, or interfaces—without disrupting federation.

- Standards-First
Established standards (RO-Crate, PROV-O, DCAT-AP, NWB, OAuth2/OIDC, CRediT, Datacite) form the backbone of interoperability. Using proven community standards prevents vendor lock-in and ensures compatibility with broader infrastructures such as EOSC.

- Consensus-Driven
Ontologies, metadata schemas, and governance models are developed through open, transparent, and community-driven processes. Consensus ensures legitimacy, trust, and adoption across diverse institutions.

- Attribution and Ethics
Contributors receive granular credit through ORCID and the CRediT taxonomy, supported by usage metrics and licensing clarity. This ensures recognition of all roles, aligns with ethical open science, and creates incentives for data sharing.

- API-Driven
Versioned, well-documented APIs power both interfaces and automated pipelines. This guarantees that external tools, community plugins, and future extensions can integrate seamlessly with the repository.

Together, these principles provide the north star of development: every function, whether core or optional, must embody them.

# Development Logics and Functional Layers

For the end-user, the repository presents a simple façade: a single portal to search, preview, and access datasets. Behind this apparent simplicity lies a layered architecture that requires careful orchestration. The development strategy therefore needs to balance two different but intertwined logics: one that classifies functions according to their criticality for making the repository operational, and another that defines them according to their mode of development and responsibility.

The first logic organizes functions into Core, Optional, and Optional++, with a cross-cutting layer of Recommended practices. Core functions are indispensable to achieve a Minimum Viable Product (MVP): without them, there is no working repository. Optional functions enrich the system and respond to common use cases, but the system can operate without them. Optional++ functions represent more ambitious or experimental directions, not required for most adopters but valuable for future growth. Recommended practices apply across all categories. They may take the form of data formats, governance principles, or credit attribution systems. They are not mandatory for the system to function, but they raise standards, encourage adoption, and support sustainability.

The second logic concerns who develops what. Some functions must be built and maintained by the core development team, such as the federation mechanism, metadata validation, and the discovery portal. Others are suited for a plugin model, where device manufacturers, analysis groups, or community developers contribute format converters, visualization tools, or analysis pipelines. A third category depends on consensus and governance, such as ontologies, metadata schemas, or licensing guidelines. These are not purely technical artifacts but social agreements that make the system usable across institutions.

These two logics overlap rather than map directly. A core MVP function, such as metadata validation, may also require consensus on schemas. An optional function, such as semantic search, may be built as a plugin by a specialized group. A recommended practice, such as credit attribution, may be partly a governance decision and partly a technical implementation.

This layered strategy ensures that development can proceed in parallel tracks. Independent groups can work on different functions without waiting for the entire system to be ready, provided that common interfaces are respected. The federated design is modular by intention: functions interact through APIs, schemas, and standards rather than monolithic integration. This approach reduces risk, avoids bottlenecks, and allows innovation to emerge from multiple directions simultaneously.

Governance is therefore inseparable from architecture. By defining clear categories and development responsibilities, the roadmap ensures that no single function or team becomes a single point of failure. Risk is managed not only through technical redundancy but also through organizational diversity: core developers, community contributors, and governance bodies each play distinct but complementary roles in building the repository.

# Technical Functions and Technology Stack

The apparent simplicity of the federated repository — a single portal for searching, accessing, and contributing datasets — rests on a set of technical functions that must work together reliably. These functions are invisible to the end-user but determine the robustness, flexibility, and sustainability of the entire system.

Each function belongs to a category of necessity:

- Core: required for a Minimum Viable Product (MVP). Without them, the repository does not function.

- Optional: enrich the system with useful features that can be added incrementally.

- Optional++: advanced or experimental features that extend the vision but are not essential for most adopters.

- Recommended: cross-cutting practices or formats that improve quality, trust, or adoption but are not mandatory.

At the same time, these functions are developed through different responsibilities: some must be handled by the core development team, others by plugins from device manufacturers or community contributors, and some through consensus processes around standards and governance. This layered model allows functions to be developed in parallel, provided they converge through shared interfaces.

## 1. Core Foundation (must-have for MVP)

### Metadata Schema and Validation

Category: Core

Metadata is the foundation of federation. Without it, discovery and interoperability collapse. The repository adopts a tiered schema: mandatory fields ensure interoperability (eg. species, strain, sex, age, housing, duration), recommended fields enhance reuse (eg. protocol details, device settings, environment), and optional fields capture specific research extensions.

Rather than a fixed schema, the system supports plurality and evolution. Multiple community schemas may coexist, reflecting different traditions of annotation. Metadata templates can evolve dynamically, guided by usage patterns or automatic inference from data. Validation is performed locally at ingestion, ensuring that datasets are aligned with at least one recognized schema. This modularity aligns with ongoing ontology work (HCMO and MBO).

### Persistent Identifiers and Citation

Category: Core (datasets), Recommended (contributors and institutions)

Every dataset must receive a persistent identifier, with DOI via DataCite as the primary mechanism. Contributors are linked through ORCID, ensuring disambiguation and credit. Institutional affiliations use ROR IDs. Sub-resources (files, subsets) may use ARKs or UUIDs for internal referencing.

The citation layer is therefore both technical and cultural: it ensures that datasets can be cited in publications with the same weight as traditional papers, while also attributing credit to curators, analysts, and infrastructure developers. Recommended practices include integrating provenance ontologies (PROV-O) for fine-grained lineage and linking identifiers to usage metrics.

### Federation Protocol and Metadata Harvesting

Category: Core

Federation is the backbone of the system. Each local node maintains its own storage and metadata but exposes metadata for harvesting. A lightweight global index aggregates this information and powers discovery across the network. For local institutions, federation imposes minimal overhead: once the node is deployed, harvesting occurs automatically without additional effort.

The recommended baseline combines OAI-PMH for robustness with SPARQL endpoints for semantic queries. REST APIs (DCAT-AP) provide a more modern JSON-friendly option for lightweight integrations. Future developments may explore decentralized federation models inspired by the fediverse (e.g. Matrix or ActivityPub), but for the MVP, stability and ease of adoption are prioritized.

### Authentication and Authorization

Category: Core

Trust is central to federation. Institutions must know who is accessing their data and under what rights. At the same time, researchers should not face an obstacle course of logins and approvals. The repository therefore adopts a federated identity model: users authenticate once (via ORCID, eduGAIN, or institutional login), and their identity propagates across nodes.

Access control must be fine-grained: open datasets allow direct download, while restricted datasets require standardized access requests automatically routed to data owners. The preferred stack is Keycloak with OIDC, supporting both single sign-on and integration with institutional policies. In the future, GA4GH Passports may provide standardized access claims for biomedical contexts.

### Container Orchestration and Deployment

Category: Core

Ease of deployment is essential for adoption. Institutions should not need a dedicated IT team to run a node. The system must therefore ship as a containerized application with Docker Compose for local testing and Kubernetes for production scaling.

Nodes should be discoverable automatically, configurable for local-only use or full federation, and allow institutions to control the visibility of datasets (local only, partially harvested, or globally indexed). Deployment simplicity will be one of the strongest factors driving adoption.

## 2. Intelligence & Interoperability

### Semantic Layer and Knowledge Graph

Category: Core

Metadata alone is insufficient without semantics. The semantic layer transforms structured metadata into a machine-understandable network of concepts, enabling discovery across terminological differences. A query for “anxiety-like behavior” should return datasets annotated as “open-field thigmotaxis” or “plus maze avoidance.”

This is achieved by linking repository metadata to ontologies such as HCMO and by embedding the data in a knowledge graph. The knowledge graph allows natural language queries, inference of hidden relationships, and recommendation of related datasets. The semantic layer is tightly integrated with the metadata schema and federation protocol, forming the intelligence layer of the repository.

### Message and Event Streaming

Category: Core

Behind the scenes, the repository depends on asynchronous communication. Background tasks such as DOI minting, metadata harvesting, or transfer validation must not block user actions. Event streaming also enables advanced features like live monitoring of experiments or real-time federation updates.

The recommended backbone is Apache Kafka for high-throughput production environments, with RabbitMQ as a simpler alternative for smaller deployments. Monitoring these pipelines is critical, since they underpin reliability and user experience across the federation.

### Monitoring and Observability

Category: Optional (but highly recommended from the start)

The user experience depends not only on features but also on responsiveness and reliability. Monitoring ensures that nodes and the federation remain healthy. Metrics such as query response times, transfer speeds, storage availability, and error rates must be tracked continuously.

The recommended stack is Prometheus for metrics collection and Grafana for dashboards. This enables both developers and institutions to detect bottlenecks early and to demonstrate performance improvements to funders. Even if not exposed directly to users at MVP, observability should be integrated from day one.

## 3. User-Facing Experience

### Search and Discovery Interface

Category: Core

The search interface is the visible entry point of federation. It must feel as seamless as a scientific literature database, with intuitive queries, filtering, and dataset previews. Behind the scenes, search integrates three layers: classical indexing (OpenSearch or PostgreSQL full-text), semantic enrichment (knowledge graph), and federated query resolution (OAI-PMH, SPARQL).

Search is also where trust is built with end-users. Quality indicators (metadata completeness, FAIR scores, accessibility KPIs) should be displayed directly in results, helping researchers judge datasets at a glance. This interface ties together nearly every other function: metadata, semantics, federation, identifiers, and storage.

### Frontend Framework

Category: Core

The frontend is the face of the repository. It must balance simplicity for novices with power for experts. The chosen framework should allow rapid iteration as new functions are added while keeping a consistent design.

React with Material-UI provides the strongest ecosystem and flexibility. Alternative frameworks (Vue, Angular) may be used in specific contexts, but a unified frontend layer ensures a consistent user journey. Accessibility, responsiveness, and multilingual support are mandatory to maximize adoption across diverse institutions.

### Attribution and Credit System

Category: Core (for sustainability)

No repository can thrive without incentives. Contributors must receive credit for their work, from data collection to curation, annotation, and sharing. Attribution is not a decorative layer — it is the mechanism that changes research culture.

The repository therefore integrates persistent contributor identifiers (ORCID), role definitions (CRediT taxonomy), and usage metrics (downloads, citations, reuse). Provenance standards such as PROV-O allow tracking of workflows and dataset lineage. Recommended practices include badges, altmetrics, or community recognition, but the foundation is academic credit integrated into publication pipelines.

## 4. Data Handling & Infrastructure

### Data Packaging and Exchange Format

Category: Optional / Recommended

Datasets must be portable and self-describing, ensuring that scientific context is not lost when moving across institutions or over time. While the repository does not impose a single mandatory data format, it must support recognized standards and provide plugins for translation between them. Standardization emerges through community consensus, not enforcement.

Researchers are incentivized through FAIR scoring: compliance with at least one community standard improves dataset visibility, while innovative datasets that do not yet fit existing standards can be explicitly marked as “experimental” rather than penalized. Over time, community-driven plugins for formats such as RO-Crate, NWB, or Frictionless Data will naturally converge toward de facto standards.

### Storage Architecture

Category: Optional / Recommended

Data storage resides at the level of local nodes, which retain full responsibility for physical data. The federation provides guidelines and tested patterns but does not impose a single storage backend. Institutions may choose object storage (e.g. S3/MinIO), relational systems (PostgreSQL with TimescaleDB), or distributed storage solutions (iRODS, Ceph) depending on their needs.

To maintain transparency, the system will support community feedback and technical KPIs (e.g. download speed, reliability) so that datasets can be assessed not only for their metadata quality but also for their accessibility in practice. Recommended practice is to use S3-compatible object stores plus PostgreSQL for metadata, with optional extensions for specialized telemetry or distributed setups.

### Data Transfer and Synchronization

Category: Core

Once access is granted, data must move reliably. Large HCM datasets can reach petabyte scale; failed transfers waste both time and resources. The repository must therefore support robust transfer tools that resume after interruption, validate integrity, and scale across networks.

The preferred solution is Globus for institutional transfers, combined with lightweight tools like rsync/rclone for laboratory-level workflows. Synchronization between nodes or mirrors can use standards such as ResourceSync. Transfer performance is also a measurable KPI, feeding into transparency dashboards so users can assess dataset accessibility before committing.

## 5. Specialized / Optional Enhancements

### Video and Time-Series Handling

Category: Optional

HCM generates large continuous data streams: days of video, multi-channel telemetry, high-frequency sensors. The repository must preserve these files while enabling usable access. The recommended pattern is to keep original data intact while generating streaming-ready derivatives (HLS/DASH for video, Zarr/Xarray for time-series).

This dual model balances preservation with usability. Researchers can inspect sample videos or plots without downloading terabytes, while the original dataset remains untouched for long-term integrity. Domain-specific standards like NWB/HDF5 may be used for neuroscience contexts, but the architecture must remain format-agnostic and plugin-driven.

### Compute-to-Data Infrastructure

Category: Optional++

While the MVP focuses on data discovery and transfer, compute-to-data becomes critical for scalability. Large video datasets cannot realistically be downloaded in full. Instead, lightweight previews, statistical summaries, and quality checks should be computed locally at the node. This allows researchers to judge dataset relevance before engaging in heavy transfers.

Advanced scenarios — federated analysis across sites, privacy-preserving statistics, or federated machine learning — are aspirational. They will require negotiation of resource sharing and governance across institutions. For now, the priority is to enable basic data checking and preview, with frameworks such as DataSHIELD or lightweight JupyterHub deployments as future extensions.

# Development Phases, Governance, and Adoption Strategy

The federated FAIR repository will not emerge in a single step but through a carefully staged roadmap. Each phase adds technical capabilities, broadens adoption, and strengthens governance. Development is matched to user needs, with adoption driven by a bottom-up strategy: early users provide feedback for a working MVP, their success stories attract broader communities, and institutions join once value is proven.

This incremental approach ensures that the repository is usable early, scalable later, and sustainable long term, while remaining aligned with FAIR principles and institutional realities.

## Phased Development Strategy

### Phase 1 – Minimum Viable Product

Goal: Deliver a proof-of-concept federation that works for a first group of motivated users.

Functions delivered (Core):

- Metadata Schema & Validation

- Persistent Identifiers & Citation

- Federation Protocol & Metadata Harvesting

- Authentication & Authorization

- Search & Discovery Interface

- Container Orchestration & Deployment

- Frontend Framework

Optional / Recommended early add-ons:

- Basic Data Packaging plugins (e.g. RO-Crate, Frictionless Data)

- Basic Monitoring (latency, uptime, user feedback forms)

Target users:

- TEATIME alumni and expert users of HCM systems (the “core network”).

- Early users identified through the HCM system catalog (experienced operators with clear needs).

Adoption strategy:

- Personalize MVP deployments to address real bottlenecks (e.g. metadata capture, discoverability).

- Gather structured feedback via workshops, surveys, and issue trackers.

- Generate early success stories: datasets that are highly organized and reused by others, providing visibility and recognition to the contributors.

- Use these proof points to show that FAIR sharing directly enhances academic impact.

Public focus: TEATIME network and TheBehaviorForum.

### Phase 2 – Expansion

Goal: Scale adoption, improve user experience, and broaden appeal beyond the initial network.

Functions delivered (Core + Optional):

- Semantic Layer & Knowledge Graph (Core)

- Attribution & Credit System (Core, extended with provenance and usage metrics)

- Monitoring & Observability (comprehensive dashboards)

- Data Transfer & Synchronization (efficient cross-site transfers)

- Video & Time-Series Handling (Optional but essential for HCM data)

- FAIR score dashboards and schema profiles (Recommended)

Target users:

- Broader research community in behavior and neuroscience, including labs outside TEATIME.

- Communities engaged through papers, congresses, and allied networks.

Adoption strategy:

- Recruit ambassadors from Phase 1 users to present at conferences, publish dataset reuse cases, and advocate for the system.

- Highlight success stories of data reuse that led to collaborations, publications, or funding.

- Emphasize repository flexibility: multiple schemas, optional modules, and plugins tailored to community needs.

- Position the repository as “the place to be” for FAIR behavioral data.

Public focus: Congress participants, readers of methodological papers, allied infrastructures.

### Phase 3 – Federation Maturity

Goal: Evolve into a recognized ecosystem with institutional and funder support.

Functions delivered (Advanced / Optional++):

- Compute-to-Data Infrastructure (federated analytics, privacy-preserving ML)

- Message Queue & Event Streaming (scalable federation operations, real-time use cases)

- Governance-aware decentralization models (inspired by Fediverse/Matrix)

- Advanced Attribution (impact metrics, altmetrics, automated funder reporting)

Target users:

- Institutions, infrastructures, and funders seeking compliance with FAIR mandates.

- Wider scientific community discovering datasets via search engines, citations, or APIs.

Adoption strategy:

- Showcase institutional success stories: compliance with funder mandates, reduced duplication, increased dataset visibility.

- Align repository practices with funder and policy requirements (persistent identifiers, FAIR scores, provenance tracking).

- Leverage inbound marketing: datasets indexed by Google Scholar, DataCite, and Bioschemas create spontaneous discovery and adoption.

- Demonstrate governance maturity and community sustainability to secure long-term support.

Public focus: Institutions, infrastructures, funders, and the inbound global community.

## Governance Principles

Governance ensures the repository remains trustworthy, sustainable, and aligned with FAIR values. It is structured at three levels:

- Core Team – small technical and scientific leadership group, responsible for architecture, interoperability, and quality assurance.

- Community Contributions – plugin developers, institutional IT teams, and researchers enrich the ecosystem. Standards emerge organically from community consensus (e.g. popular plugins become recommended defaults).

- Advisory & Risk Oversight Board – ensures legal, ethical, and sustainability oversight, including GDPR, licensing, data ownership, and security compliance.

## Risk Management and Mitigation

Adoption Risk: Institutions may hesitate to join due to technical burden.
→ Mitigation: containerized deployment, opt-in participation, personalized MVPs.

Data Quality Risk: Heterogeneous or incomplete metadata undermines trust.
→ Mitigation: schema validation, FAIR scores, metadata completeness KPIs.

Incentive Risk: Researchers may not see value in contributing.
→ Mitigation: attribution via ORCID/CRediT, success stories, FAIR scores tied to visibility.

Governance Risk: Over-centralization or lack of sustainability.
→ Mitigation: federated governance, advisory oversight, eventual support for decentralization.

Technical Risk: Obsolescence or vendor lock-in.
→ Mitigation: standards-first design, modular architecture, open APIs.

## Success Metrics

Each phase includes measurable indicators of success:

- Phase 1: Number of nodes deployed, metadata completeness rate, early user satisfaction.

- Phase 2: Cross-institutional dataset discoveries, dataset citations, FAIR score usage, error-free transfers.

- Phase 3: Number of federated analyses conducted, diversity of plugin contributions, institutional adoption, funding sustainability.

These metrics ensure that technical progress is matched by real community value and that adoption grows in step with capability.

# Annexes Technology Stack Tables and Platform Analysis

The following annex presents a structured comparison of technology stacks for each function described in Section 3. Each table mirrors the functional descriptions, making it easy to connect the requirements (metadata, federation, identifiers, etc.) with the technical options available. For every function, we summarize:

- Technology: candidate tools, standards, or frameworks.

- Description: what the technology provides in the repository context.

- Pros & Cons: strengths and limitations observed in practice.

- Best For: situations where the tool is most appropriate.

- Recommendation: our proposed use within the federation (core, optional, or supplementary).

This logic ensures transparency in decision-making: rather than proposing a “black box” solution, we show the rationale behind selecting specific stacks and how they align with the principles of modularity, federation, and FAIR compliance.

After the per-function comparisons, we provide an overview of existing platforms (such as CKAN, Dataverse, GeoNetwork, iRODS, and Fairdata) to illustrate how they already implement parts of these stacks. This highlights opportunities for reuse and integration rather than reinventing existing solutions, while also clarifying the gaps that justify new development.

The result is not a single “winner platform,” but a menu of technologies and building blocks that can be combined into a federated infrastructure. This modular approach allows different institutions to adopt the repository according to their resources and policies, while still aligning with federation-wide standards.

## 1. Core Foundation (must-have for MVP)

### Metadata Schema and Validation

| Technology | Description | Pros | Cons | Best For | Our Recommendation |
| --- | --- | --- | --- | --- | --- |
| JSON Schema + JSON-LD | Validation with semantic contexts | Wide tooling support, combines structure with semantics | Verbose syntax, complexity for nested structures | General metadata validation | PRIMARY CHOICE - Three-tier approach: Core/Recommended/Optional |
| LinkML | Multi-format schema language | Generates JSON/RDF/OWL, biomedical focus | Newer with smaller community | Complex biomedical schemas | Future consideration for Phase 2 |
| SHACL | RDF shape validation | Powerful constraints, SPARQL integration | Requires RDF expertise | Semantic validation layer | Supplementary for knowledge graph |
| CEDAR | Metadata template system | User-friendly forms, wizard interfaces | External service dependency | Metadata entry UI | For user-facing forms |
| CSV on the Web |  | W3C standard, tabular focus | Limited for complex structures |  | Spreadsheet import/export |
| RO-Crate (.ELN format) |  | JSON-LD based, community adoption in ELN consortium | generic, often needs profiles for domain-specific use. |  | Use as a FAIR-aligned exchange/publishing format.” |
| Schema.org/Bioschemas |  | Indexed by search engines; improves discoverability | Limited depth; weak validation |  | Expose public-facing metadata |

### Persistent Identifiers and Citation

| Technology | Description | Pros | Cons | Best For | Our Recommendation |
| --- | --- | --- | --- | --- | --- |
| DOI via DataCite | Digital Object Identifiers | Universal recognition, metadata registry, citation support | Annual fees, centralized infrastructure | Published datasets | PRIMARY for datasets - Essential for academic credibility |
| ORCID | Researcher identification | Widely adopted, API access, disambiguates authors | People only, not for data objects | Contributor attribution | Required for all contributors |
| ARK | Archival Resource Keys | Flexible, decentralized, no fees | Less recognized than DOI | Internal components | For sub-dataset resources |
| ROR | Research Organization Registry | Persistent institutional IDs, growing adoption | Coverage still expanding | Organization affiliation | For institutional metadata |
| Handle |  | Mature, flexible | Complex infrastructure |  | If institutional system exists |
| UUID/ULID |  | Simple, no infrastructure | Not resolvable |  | Local identifiers only, not for citation. |
| W3ID |  | Semantic web friendly | Requires maintenance |  | For ontology terms |

### Federation Protocol and Metadata Harvesting

| Technology | Description | Pros | Cons | Best For | Our Recommendation |
| --- | --- | --- | --- | --- | --- |
| OAI-PMH + SPARQL | Harvesting protocol with semantic queries | Proven in production, comprehensive metadata transfer | Two protocols to maintain | Heterogeneous systems | PRIMARY APPROACH - OAI-PMH for robustness, SPARQL for semantics |
| DCAT-AP REST APIs | Standard catalog APIs | Modern, lightweight, JSON-friendly | Less feature-rich than OAI-PMH | Simple integrations | Complementary to OAI-PMH |
| GraphQL Federation | Graph-based API federation | Efficient queries, strongly typed | Complex setup, learning curve | Future enhancement | Phase 3 consideration |
| ResourceSync | Web-based synchronization | Standards-compliant, incremental updates | Limited adoption | Alternative approach | Fallback option |
| SWORD |  | Deposit protocol | Not for discovery |  | For submission only |
| Custom REST |  | Full control | No interoperability |  | Avoid |

### Authentication and Authorization

| Technology | Description | Pros | Cons | Best For | Our Recommendation |
| --- | --- | --- | --- | --- | --- |
| Keycloak + OIDC | Complete identity management | Federation-ready, extensive protocols, enterprise features | Complex for small deployments | Full deployment | PRIMARY CHOICE - Most comprehensive solution |
| OAuth2 + JWT | Lightweight token-based auth | Simple, widely supported, stateless | Requires additional components | Minimal deployments | MVP option |
| eduGAIN/SAML | Academic federation | Existing infrastructure, trusted by institutions | Complex integration | Academic institutions | Integration required |
| GA4GH Passports | Research access claims | Purpose-built for genomics/health data | Emerging standard | Future integration | Roadmap for Phase 3 |
| WebAuthn |  | Passwordless, secure | Browser dependency |  | Supplementary |

### Container Orchestration and Deployment

| Technology | Description | Pros | Cons | Best For | Our Recommendation |
| --- | --- | --- | --- | --- | --- |
| Kubernetes | Container orchestration platform | Industry standard, auto-scaling, self-healing, vast ecosystem | Steep learning curve, operational overhead | Production deployments | PRIMARY for production - Most mature solution |
| Docker Compose | Multi-container applications | Simple YAML config, quick local setup, good for development | Not for production scale | Development/testing | Essential for development |
| Docker Swarm | Simple orchestration | Easy transition from Compose, built into Docker | Limited features vs K8s | Small deployments | If K8s is overkill |
| Nomad | Lightweight orchestrator | Simpler than K8s, handles non-containers, single binary | Smaller ecosystem | Mixed workloads | Alternative to Kubernetes |
| ArgoCD/Flux | GitOps deployment | Declarative configs, automated sync, audit trail | Additional complexity | CI/CD automation | Add for mature deployments |

## 2. Intelligence & Interoperability

### Semantic Layer and Knowledge Graph

| Technology | Description | Pros | Cons | Best For | Our Recommendation |
| --- | --- | --- | --- | --- | --- |
| Apache Jena/Fuseki | Complete RDF stack | SPARQL 1.1, inference, SHACL validation, inference, open-source | Resource intensive at scale | Federation hubs | PRIMARY CHOICE - Mature and comprehensive |
| Oxigraph | Lightweight RDF store | Fast, embedded option, low resource use, good SPARQL | Newer, less proven at scale | Edge nodes | For resource-constrained sites |
| GraphDB | Commercial triple store | Enterprise features, good ontology UI, support | Licensing costs | Large deployments | If budget permits |
| Neo4j | Property graph database | Intuitive model, fast traversals | Not RDF-native, config required | Analytics layer | Supplementary for analysis |
| Blazegraph |  | High performance | Development ceased |  | Avoid |

### Message and Event Streaming

| Technology | Description | Pros | Cons | Best For | Our Recommendation |
| --- | --- | --- | --- | --- | --- |
| Apache Kafka | Distributed event streaming | High throughput, durability, stream processing ecosystem | Complex operations, resource heavy | Event-driven architecture | PRIMARY for production - Most scalable |
| RabbitMQ | Message broker | Reliable delivery, flexible routing, management UI | Lower throughput than Kafka | Task queues | For traditional messaging |
| NATS | Lightweight messaging | Minimal footprint, cloud-native, simple protocol | Fewer features | Microservices communication | For simple pub/sub |
| Redis Streams | In-memory streams | Ultra-fast, simple API, persistence options | Limited scalability | Real-time features | For caching layer |
| Apache Pulsar | Next-gen messaging | Multi-tenancy, geo-replication, tiered storage | Newer, smaller community | Global deployments | Future consideration |

### Monitoring and Observability

| Technology | Description | Pros | Cons | Best For | Our Recommendation |
| --- | --- | --- | --- | --- | --- |
| Prometheus + Grafana | Metrics collection and visualization | Industry standard, extensive integrations, powerful alerting | Initial setup complexity | System metrics | PRIMARY STACK - Most comprehensive solution |
| ELK/OpenSearch Stack | Log aggregation and analysis | Full-text search, pattern detection, integrated dashboards | Resource intensive, complex | Log analysis | For detailed diagnostics |
| Jaeger/OpenTelemetry | Distributed tracing | End-to-end request tracking, performance bottleneck identification | Requires code instrumentation | Microservices debugging | For complex federations |
| Datadog/NewRelic | SaaS monitoring platforms | Zero maintenance, instant setup, AI-powered insights | High costs, data leaves premises | Quick deployment | For teams lacking ops expertise |
| Netdata | Real-time performance monitoring | Minimal overhead, instant metrics, no configuration | Limited historical data | Single node monitoring | For edge deployments |

## 3. User-Facing Experience

### Search and Discovery Interface

| Technology | Description | Pros | Cons | Best For | Our Recommendation |
| --- | --- | --- | --- | --- | --- |
| OpenSearch + PostgreSQL FTS | Dual search approach | Scalable, open source, powerful features | Two systems to maintain | Comprehensive search | PRIMARY CHOICE - Best of both worlds |
| Apache Solr | Enterprise search platform | Mature, faceting, spatial search | Complex operations | Alternative option | If already deployed |
| Typesense | Modern search engine | Typo-tolerant, fast, developer-friendly | Smaller ecosystem | Simple deployments | Small institutions |
| SPARQL endpoints | Semantic queries | Precise, standards-based | Requires expertise | Power users | Complementary option |
| Elasticsearch |  | Mature, powerful | Licensing concerns |  | Avoid new deployments |

### Frontend Framework

| Technology | Description | Pros | Cons | Best For | Our Recommendation |
| --- | --- | --- | --- | --- | --- |
| React + Material-UI | Component-based UI library | Huge ecosystem, reusable components, strong community | Requires JavaScript expertise | Complex applications | PRIMARY CHOICE - Best ecosystem support |
| Vue.js + Vuetify | Progressive framework | Gentler learning curve, excellent documentation, two-way binding | Smaller talent pool | Rapid prototyping | Good alternative option |
| Angular + Angular Material | Full framework | TypeScript-first, enterprise features, dependency injection | Heavyweight, steep learning curve | Large team projects | For enterprise requirements |
| Next.js | React meta-framework | SSR/SSG, SEO optimization, API routes, image optimization | React knowledge required | Public-facing portals | Add for performance |
| Svelte/SvelteKit | Compiled framework | No virtual DOM, small bundles, simple syntax | Newer ecosystem | Performance-critical UIs | For experimental features |

### Attribution and Credit System

| Technology | Description | Pros | Cons | Best For | Our Recommendation |
| --- | --- | --- | --- | --- | --- |
| CRediT + ORCID | Contributor roles taxonomy with persistent IDs | Industry standard, clear role definitions, integrated with publishers | Adoption varies by field | All contributors | PRIMARY APPROACH - Essential for academic recognition |
| DataCite Metadata | Comprehensive citation schema | DOI-integrated, machine-readable, versioning support | Complex schema for users | Dataset citations | Underlying metadata format |
| PROV-O | W3C provenance ontology | Graph-based, captures full lineage, standards-compliant | Complex to implement | Detailed provenance | For workflow tracking |
| Badges/Gamification | Visual recognition systems | Engaging, motivates participation, easy to understand | Can trivialize contributions | Community engagement | Supplementary only |
| Altmetrics | Alternative impact metrics | Captures broader impact, real-time tracking | Commercial service, gaming possible | Impact assessment | Optional enhancement |

## 4. Data Handling & Infrastructure

### Data Packaging and Exchange Format

| Technology | Description | Pros | Cons | Best For | Our Recommendation |
| --- | --- | --- | --- | --- | --- |
| RO-Crate + BagIt | JSON-LD based research objects with checksums | FAIR-native design, self-describing packages, fixity verification, growing adoption | Learning curve for JSON-LD, tooling still maturing | Complete research outputs with context | PRIMARY CHOICE - Provides the best balance of FAIR compliance, preservation features, and community adoption |
| NWB (Neurodata Without Borders) | HDF5-based neuroscience data standard | Comprehensive schemas for neural/behavioral data, efficient storage, built-in compression | Domain-specific, requires specialized tools | Time-series behavioral and neural data | Use within RO-Crate for specific data types |
| Frictionless Data Package | Lightweight JSON descriptor for tabular data | Simple specification, good tooling, CSV-focused | Limited support for complex hierarchical data | Tabular datasets and simple exports | Supplementary for data tables |
| Custom ZIP + manifest | Proprietary packaging format | Full control over structure | No interoperability, maintenance burden | Never recommended | Avoid to ensure sustainability |
| DCAT |  | Full control, simple | No interoperability |  | Avoid |

### Storage Architecture

| Technology | Description | Pros | Cons | Best For | Our Recommendation |
| --- | --- | --- | --- | --- | --- |
| S3/MinIO + PostgreSQL | Object storage with relational metadata | Proven scalability, cost tiering, SQL flexibility, cloud-agnostic | Requires managing two systems | Mixed media and metadata | PRIMARY CHOICE - MinIO for on-premise, S3 for cloud, PostgreSQL for metadata |
| PostgreSQL + TimescaleDB | Relational with time-series optimization | Unified system, powerful queries, time-series features | File handling limitations at scale | Dense sensor data | Add TimescaleDB extension for telemetry |
| iRODS | Policy-based distributed storage | Federation-native, metadata-rich, rule engine | Complex learning curve, specialized expertise needed | Multi-institutional deployments | Consider for Phase 3 |
| MongoDB GridFS | Document store with file handling | Flexible schema, integrated file storage | Weaker consistency, not ACID compliant | Avoid for primary storage | Not recommended |
| Ceph |  | Unified block/object/file | Complex operations |  | Large institutions only |

### Data Transfer and Synchronization

| Technology | Description | Pros | Cons | Best For | Our Recommendation |
| --- | --- | --- | --- | --- | --- |
| Globus | High-performance data transfer service | Fault-tolerant, HPC integration, user-friendly interface, handles interruptions | Subscription for advanced features | Large institutional transfers | PRIMARY for cross-site - Best for research networks |
| rsync/rclone | Command-line sync tools | Simple, scriptable, incremental transfers, wide platform support | Less efficient at scale, basic auth | Laboratory workflows | Standard baseline tool |
| ResourceSync | Web-based synchronization protocol | Standards-based, metadata-aware, change notifications | Limited adoption | Repository harvesting | For metadata sync |
| S3 Replication | Cloud-native object sync | Automatic, versioning support, lifecycle policies | Cloud-specific, costs can escalate | Object store mirroring | For cloud deployments |
| CKAN/Dataverse APIs | Platform-specific sync | Native integration, metadata preservation | Limited to specific platforms | If using these platforms | Platform-specific needs |

## 5. Specialized / Optional Enhancements

### Video and Time-Series Handling

| Technology | Description | Pros | Cons | Best For | Our Recommendation |
| --- | --- | --- | --- | --- | --- |
| Original + HLS/DASH | Preserve with streaming proxies | No data loss, efficient delivery | Storage overhead | Video data | PRIMARY APPROACH - Best practice for preservation |
| Zarr + Xarray | Cloud-native arrays | Lazy loading, parallel access | Python-centric | Time-series data | For sensor data |
| HDF5/NWB | Hierarchical data format | Self-describing, compressed | Not cloud-native | Neuroscience data | Domain-specific storage |
| Parquet | Columnar format | Efficient queries, compression | Tabular only | Event data | For annotations |
| WebM-DASH |  | Open codec | Less support |  | Alternative to HLS |

### Compute-to-Data Infrastructure

| Technology | Description | Pros | Cons | Best For | Our Recommendation |
| --- | --- | --- | --- | --- | --- |
| DataSHIELD | Privacy-preserving distributed analysis | Proven in biomedicine, no data movement | R-specific, learning curve | Cross-site statistics | PRIMARY for federation - Best privacy guarantees |
| JupyterHub + Dask | Notebook-based computing | Familiar interface, Python ecosystem | Security complexity | Interactive analysis | Local compute option |
| Workflow Engines (CWL/Nextflow) | Pipeline automation | Reproducible, portable, version controlled | Steep learning curve | Complex pipelines | Power user workflows |
| OpenFL | Federated learning framework | Modern ML approaches, privacy-preserving | ML-specific only | AI/ML use cases | Specialized applications |
| TRE (Trusted Research Environment) |  | Maximum security | High overhead |  | Sensitive data only |

## 6. Data Portal Platform Analysis

Selecting a data portal platform is foundational for our federated repository. We analyzed twelve platforms across sixteen technical functions; below are the most relevant options.

CKAN
The most established open-data portal, powering 200+ global deployments.
- Technical architecture: Python/Flask backend, PostgreSQL metadata store with SQLAlchemy ORM, Apache Solr for indexing, and flexible storage (filesystem, S3, cloud). Authentication supports OAuth2, LDAP, SAML; federation through REST APIs and OAI-PMH.
- Strengths: Mature ecosystem, extensive plugin support, FAIR-friendly with DCAT-AP and RDF, active community, well-documented containerized deployments.
- Limitations: Setup requires expertise; video/time-series need plugins; complex federation setups require tuning; aging codebase carries some technical debt.

GeoNetwork
The reference platform for geospatial metadata management.
- Technical architecture: Java/Spring backend with PostgreSQL + PostGIS, Lucene for spatial indexing, Angular frontend. Fully compliant with ISO 19115/19139, INSPIRE, and DCAT; integrates with GeoServer for OGC services.
- Strengths: Advanced federation (OAI-PMH, CSW, Z39.50), strong spatial queries, enterprise deployments possible via GeoOrchestra.
- Limitations: Steep learning curve and geospatial specialization make it heavy for primarily behavioral datasets; resource-intensive.

PortalJS
A modern, frontend-first portal built for flexibility and developer experience.
- Technical architecture: React/Next.js with TypeScript, static site generation with incremental builds, API-first model supporting CKAN, GitHub, or custom APIs. Edge caching and CDN reduce costs; highly componentized.
- Strengths: Fast, low-cost hosting, decoupled from backend, excellent UI/UX, strong CI/CD integration.
- Limitations: Small ecosystem, backend features minimal, dependent on fast-moving JavaScript ecosystem, not ideal for “all-in-one” deployments.

Dataverse
Academic-focused repository from Harvard, widely used in social sciences.
- Technical architecture: Java-based with PostgreSQL, Solr for search, hierarchical dataset structure. Implements DDI standards, integrates DOI and ORCID, includes built-in statistical tools.
- Strengths: Tailored for academic workflows with versioning, embargoes, citation support, and disciplinary metadata. Large university user base.
- Limitations: Customization requires Java expertise, visualization is basic, federation weaker than CKAN/GeoNetwork.

Zenodo
CERN’s free, open-access service for research outputs.
- Technical architecture: Invenio framework with PostgreSQL, Elasticsearch for search. Automatic DOI minting, REST APIs, GitHub integration, OpenAIRE compliant.
- Strengths: Zero cost, reliable preservation, strong European research visibility, simple deposit process.
- Limitations: Centralized SaaS with no institutional customization, capped dataset sizes (50GB), limited federation and metadata specialization.

OpenDataSoft
Commercial SaaS portal optimized for ease of use and visualization.
- Technical architecture: Cloud-native, multi-tenant; supports DCAT-AP with automatic metadata enrichment; pipelines for CSV, JSON, GeoJSON, Shapefiles; auto-generated REST and OData APIs; integrated maps/dashboards.
- Strengths: Excellent user experience, turnkey deployment, built-in visualization and storytelling, strong support and accessibility.
- Limitations: Very costly (€50–200k/year), limited customization, vendor lock-in risk, proprietary formats complicate exit, federation requires enterprise tier.

Socrata
Veteran government data portal, less suited for research.
- Technical architecture: Java-based with Oracle/PostgreSQL, proprietary tabular storage with automatic API generation, strong role-based governance and audit logs.
- Strengths: Mature, strong governance features, IoT and real-time data integration.
- Limitations: Extremely costly (€50–300k/year), proprietary formats, limited European/scientific adoption, migration difficult.

# Conclusion and Outlook

The federated FAIR repository is more than infrastructure: it is a strategy to transform behavioral research. By combining FAIR-by-design principles, modular technical functions, phased development, and a bottom-up adoption model, the system provides immediate utility for researchers while building toward global impact.

The roadmap is designed to be pragmatic and adaptive: core functions guarantee a working MVP, optional extensions provide flexibility, and community-driven governance ensures that standards evolve with practice. Success will not come from mandates alone but from demonstrated value: reusable datasets, visible contributors, and accelerated discoveries.

The vision is clear: a living infrastructure that respects institutional autonomy, rewards openness, and creates a sustainable ecosystem for FAIR behavioral data. With careful coordination and community engagement, this federated repository will position Europe as a leader in ethical, open, and collaborative science for decades to come.

# Citation

This work was carried out in the context of a Virtual Mobility Grant from the COST Action CA20135 TEATIME. The project was developed by a core team (Benoît Girard, Benoît Petit-Demoulière, Damien Huzard) in collaboration with an extended group (Hamish Forrest, Otto Kalliokoski, Rasneer Sonia Bains, Leonardo Restivo), whose contributions and feedback helped refine and finalize the roadmap.

Please cite as:
Petit-Demouliere, B., Huzard, D., Forrest, H., Kalliokoski, O., Bains, R. S., Restivo, L., & Girard, B. (2025). Strategic Roadmap for a FAIR-Compliant Federated Home-Cage Monitoring and Behavior Repository Infrastructure (v1.0). Zenodo. https://doi.org/10.5281/zenodo.17265237

# Licence

Please note that this license allows academic, non-commercial use only.
For any commercial use, redistribution, or integration into proprietary products, please contact the authors.

Copyright © 2025 Benoît Girard, Benoît Petit-Demoulière, Damien Huzard, and collaborators.

Academic License : This work is licensed under the GNU Affero General Public License v3.0 (AGPL-3.0). You are free to use, share, and modify the material under the terms of the AGPL-3.0 for academic, research, and non-commercial purposes. Full license text: https://www.gnu.org/licenses/agpl-3.0.html

Commercial License: Commercial use of this work requires a separate licensing agreement. Please contact the authors to discuss terms.